IronMind Coach API – Step-by-Step Build Plan

A practical plan to build a REST API for triathlon training, sleep, and readiness insights (targeting 70+ quality).

1. Project overview

You will build a REST API that stores training sessions, sleep logs, and daily check-ins, then generates a readiness score with explanations and a what-if simulator. This plan is written so you can implement in small milestones, test as you go, and prepare documentation + oral demo material.

2. What “done” looks like (submission checklist)

Working API with SQL database persistence (SQLite locally; optional Postgres for deployment).

CRUD endpoints for Athletes, Sessions, SleepLogs, and CheckIns.

Filtering and pagination on list endpoints (by date range, sport, etc.).

Insights endpoints: readiness score + reasons, training load summary, trends.

What-if endpoint that simulates readiness change based on a planned session and expected sleep.

OpenAPI/Swagger documentation with clear descriptions + example requests/responses.

Automated tests (unit + integration) and a clean, repeatable test database setup.

Professional README with setup/run/test instructions.

Technical report (max 5 pages) explaining design decisions and tradeoffs, plus GenAI declaration.

Oral exam plan: 10-minute demo flow + Q&A prep.

3. Recommended stack and tools

FastAPI (API framework)

SQLAlchemy (ORM)

Alembic (migrations)

SQLite for local development; Postgres for deployment (optional)

Pytest + httpx (testing)

python-dotenv (environment variables)

Ruff/Black (format/lint) – optional but recommended

4. Suggested timeline (you can shift it)

If you work 2–3 hours/day, this fits neatly into ~2–3 weeks. If you work 5–6 hours/day, you can finish in ~7–10 days.

| Phase | Goal | Typical time |
| --- | --- | --- |
| Phase 1 | Project scaffold + DB + first endpoint running | 2–4 hours |
| Phase 2 | Athletes CRUD end-to-end (models, schemas, routes) | 3–5 hours |
| Phase 3 | Sessions CRUD + filtering/pagination | 4–7 hours |
| Phase 4 | Sleep logs + Check-ins + constraints (unique per day) | 4–7 hours |
| Phase 5 | Insights (readiness, load, trends) + what-if simulator | 6–10 hours |
| Phase 6 | Testing, docs polish, README, CI optional | 6–10 hours |
| Phase 7 | Report + oral demo prep + final QA pass | 6–10 hours |

5. Step-by-step build plan (do these in order)

Phase 1 – Scaffold and sanity check

Create Git repo and folder structure: app/, app/api/, app/models/, app/schemas/, app/db/, tests/.

Create and activate a virtual environment; install dependencies.

Create app/main.py with a /health endpoint. Confirm Swagger loads at /docs.

Create database session setup (engine, SessionLocal) and Base model.

Initialize Alembic and confirm migrations can run.

Milestone: You can run the server and see /docs, and Alembic is ready for migrations.

Phase 2 – Athletes (first full CRUD resource)

Define Athlete SQLAlchemy model (id, name, age, sex, weight_kg, timestamps).

Create Pydantic schemas: AthleteCreate, AthleteUpdate, AthleteOut.

Create routes: POST /athletes, GET /athletes, GET /athletes/{id}, PATCH /athletes/{id}, DELETE /athletes/{id}.

Return proper status codes (201 for create, 404 when missing, 204 for delete).

Add basic validation and consistent error response format.

Create and apply Alembic migration.

Milestone: You can create an athlete in Swagger and fetch it back.

Phase 3 – Training sessions (CRUD + filters)

Create Session model linked to Athlete (FK). Fields: sport, start_time, duration_min, rpe, distance_km, notes.

Validation rules: duration_min > 0, rpe in 1–10, sport in {run, bike, swim, strength}.

Endpoints: POST /athletes/{athlete_id}/sessions; GET /athletes/{athlete_id}/sessions with from/to filters; and /sessions/{session_id} for detail updates.

Add pagination: limit + offset; add sorting by start_time.

Add index (athlete_id, start_time) to support fast filtering and trends.

Milestone: You can list sessions for a date range and see pagination working.

Phase 4 – Sleep logs and daily check-ins (constraints)

Create SleepLog model with unique constraint (athlete_id, date). Fields: sleep_hours (0–24), sleep_quality (1–5).

Create CheckIn model with unique constraint (athlete_id, date). Fields: fatigue, stress, mood, soreness (all 1–10).

Endpoints (each): POST /athletes/{athlete_id}/sleep and /checkins; list endpoints with from/to date filters; detail endpoints for update/delete.

Handle uniqueness properly: return 409 Conflict if a second log/check-in is posted for the same day.

Milestone: You can add today’s sleep + check-in and retrieve them via filters.

Phase 5 – Insights + what-if simulator (the 70+ features)

Readiness endpoint: GET /athletes/{athlete_id}/insights/readiness?date=YYYY-MM-DD.

Compute simple, defendable signals: 7-day training load, 28-day average load, last sleep, and today’s check-in.

Return readiness_score (0–100), a band (low/medium/high), and top 3 reasons with impact values.

Add HATEOAS-style links in responses to related endpoints (sessions, sleep, checkins, what-if).

Implement what-if: POST /athletes/{athlete_id}/whatif/readiness with planned_session + expected_sleep.

Analytics endpoints (minimum): load summary and trends time-series.

Milestone: In Swagger, you can show a readiness score with clear reasons, then run a what-if scenario live.

Phase 6 – Testing, docs, and quality

Add integration tests for each resource CRUD (happy path + 404 path).

Add tests for validation rules (rpe bounds, duration > 0, unique per day).

Add readiness tests using seeded data: ensure output is deterministic and reasons are sensible.

Improve Swagger docs: tags per router, endpoint descriptions, and example payloads.

Add consistent error format across the API.

Optional: add API-key auth for admin/import endpoints and document it.

Milestone: Running pytest is green, and /docs looks professional and complete.

Phase 7 – Report + oral exam prep

Write the technical report (max 5 pages): scope, architecture, REST design, DB schema, testing, deployment, limitations, and GenAI declaration.

Export OpenAPI to PDF (or screenshot key parts) and reference it in README.

Prepare your 10-minute oral demo script: create athlete, log sessions, log sleep/check-in, show readiness, run what-if, show tests.

Prepare short answers for common questions: status codes, validation, why this schema, how you tested, why readiness model is defendable.

Do a final QA run: clean install, migrations, run server, run tests, confirm README steps work.

6. Technical report outline (copy into your report)

Aim and scope

Architecture (modules, layering, separation of concerns)

REST design choices (resources, URIs, status codes, statelessness, caching if implemented)

Database design (tables, relationships, constraints, indexes, migrations)

Readiness and what-if logic (explainable rules, assumptions, limitations)

Testing strategy (unit vs integration, fixtures, coverage highlights)

Deployment (local + hosted option)

Limitations and future work

GenAI declaration (what tools used for, example prompts, what you verified manually)

7. 10-minute oral demo flow (what to show)

Open Swagger (/docs) and show the main resources.

Create an athlete.

Add 2–3 training sessions across a week (mix run/bike).

Add today’s sleep log and check-in.

Call the readiness endpoint and explain the top reasons.

Call what-if with a planned hard session vs an easy session and compare the change.

Show tests running (pytest) and mention what is covered.

Close with limitations and what you would improve next.

Tip: Keep each phase small. After every milestone, commit to Git with a clear message and run tests.